## Slide 1
Software Development Lifecycle (SDLC)

## Slide 2
Agile Approach
Small Work Items
Break work into small releaseable chunks.
Deploy completed chunks as soon as possible.
Work toward the simplest solution that will work.
Rapid Iteration
Work in short cycles.
Every cycle, review what went well and what didn’t.
Rinse and repeat.

## Slide 3
Business Value
Feature / Function / Benefit
Feature: Broad description of what an application needs to do.
Function: How the feature needs to work.
Benefit: What this function does for the business.

## Slide 4
Translation to Development Work
Epic / Feature / Story
Epic: Broad effort that usually translates to a project or program.
Feature: User-visible change that represents new functionality.
Story: Individual work item to implement a given feature. This is testable and deployable.

## Slide 5
Hack-a-thon Approach
Work Breakdown
Work with educators to define features, functions, and benefits.
Define the epics, features, stories to attack to get to MVP.
Define ”stories” (work items) that will complete the system.
Track the work item completion to be able to track progress.